Recreational Trails Program

Grant Application

INSTRUCTIONAL GUIDE

# 2026

Oklahoma Tourism and Recreation Department Federal Grants Section

123 Robert S. Kerr Suite 900 Oklahoma City, Oklahoma 73102

# PREFACE

This guide will provide the Recreational Trails Program applicant (project sponsor) with the instructions and forms necessary to prepare and submit a complete application. Applicants must provide all requested information in this application and guide to be considered for funding; therefore, it is important to read all items carefully.

Project applicants must upload their application and supplemental information to the OTRD online file storage software. When you have completed your application, please submit a request to grants@travelok.com and a link will be provided to you. Once you obtain your link, you will be able to upload, delete, or edit any information in your application folder until the application cutoff at 4:30 P.M. on January 30, 2026.

The last day to request your link will be January 23, 2026, by 4 pm.

Applications must be uploaded to the online file storage by 4:30 P.M., January 30, 2026.

Thank you for your interest in the Recreational Trails Program. Please contact our oﬃce with any questions or for assistance with the application process.

OTRD Grants Email: Grants@travelok.com OTRD Phone Number: 405-522-9526

Recreational Trails Program

## Program History and Summary

The Recreational Trails Program (RTP) is a state-administered, federal aid program managed through the Oklahoma Tourism and Recreation Department (OTRD) and the Federal Highway Administration (FHWA) in consultation with the Department of Transportation. The program began as part of the Intermodal Surface Transportation Efficiency Act (ISTEA) of 1991 and is now included in Fixing

America’s Surface Transportation (FAST) Act (P.L. 114-94).

## Reimbursable grant

The Recreational Trails Program is a reimbursable grant, meaning the project sponsor must pay all project costs as they are incurred. Sponsors then may request reimbursement for 80% of eligible expenses up to the amount approved for the project. All costs must be incurred and paid by the project sponsor during the project period as identified in the approved Project Agreement.

Any project expenses incurred or paid by the sponsor before or after the project period will not be eligible for reimbursement or project match.

## Trails Advisory Board

In order to be eligible for funding through the Recreational Trails Program, each State must have a Recreational Trails Advisory Board. This Board must represent both motorized and non-motorized trail users. The Oklahoma Trails Advisory Board (OTAB) has nine members, seven of whom represent various types of trail use statewide, and two at-large members.

## Program Funding Limitations

The federal act outlines a formula for state grant spending: 30% of the funds are reserved for uses related to motorized trail recreation, 30% are for uses related to non-motorized trail recreation, and the remaining 40% is discretionary for

“diversified” trail use that gives preference to project proposals which 1) provide for the greatest number of compatible recreational trail purposes, or 2) provide for innovative recreational trail corridor sharing to accommodate motorized and non-motorized recreational trail use.

## Project Funding Limitations

The Recreational Trails Program limits the amount granted for any individual project in one application period to a maximum grant amount set at the beginning of each funding cycle. This year the maximum grant amount is

$300,000.00 (with at least a $75,000.00 match) for total project cost of

$375,000.00.

An applicant should not submit multiple phases for the same park in the same funding cycle.

When a sponsor wishes to submit an application for projects located at more than one site, a separate application should be submitted for each project site. The exception to this rule will be a single application for trail work of a similar nature on a system of trails in one jurisdiction. (Example: A city proposing new signs for all trails in its area even though the trails are not connected and are at various locations around the city.)

## Eligible Trails Projects

The intent of the RTP is for funds to be used on recreational trails and trail-related projects. Permissible uses include trail maintenance and restoration, land acquisition, construction of new trails, trail accessibility, and development of trailhead and trailside facilities.

Equipment grants are also available. For equipment-only grants, please download and complete the RTP Equipment Grant. For combination projects with equipment purchases, please complete both the RTP Grant and the RTP Equipment Grant. Label both applications accordingly before submission.

The following are examples of eligible project costs:

- Materials required for trail work

- Equipment purchase or rental for development and maintenance of trails

- Direct labor costs or service contracts

- Directional, regulatory and interpretive signage

- Trail grading, surfacing and drainage

- Crossing structures, bridges, railings and ramps

- Bank stabilization and retaining structures

- Trail corridor revegetation and erosion control

- Functional trail lighting

- Trailhead development (parking, restrooms and related facilities)

- Trailside amenities (benches, lighting, fencing, exercise equipment)

- Trail maintenance and rehabilitation

- Acquisition of land or permanent easements essential to trail access

- Essential, site-specific engineering or professional design

- Required natural and cultural resource permits, surveys or clearances

## Non-eligible Trails Projects

The following are examples of projects NOT eligible to receive RTP funding:

- Facilities that primarily provide access to commerce areas (golf cart trails, sidewalks, etc.)

- Picnic facilities

- Trail feasibility studies

- Planning that is not part of a concurrent trail construction project

- Paths or sidewalks adjacent to public roads

- Facilities which are ornamental or have no direct benefit to trail users

- Application preparation, site design or any other pre-application costs

- condemnation of any kind of interest in property

- Routine maintenance or law enforcement

Project Sponsor Commitment and Responsibility

## Eligible Applicants

Only one entity will be considered the sponsor of any proposal. Even though projects are encouraged to be undertaken as partnerships, the sponsor for the project will be the one who signs the project application, not the partner who may be the land manager. The project sponsor is the responsible party who will account for the costs incurred and receive reimbursements. If the landowner is different from the sponsor, the application must include documentation of the owner’s willingness to allow the trail. Applications from governmental agencies must include documented approval of the current director or chief officer.

Applications for trail projects will be accepted from:

- Federal land managers (U.S. Forest Service, Corps of Engineers, etc.)

- State agencies

- City and county governments

- Other governmental bodies created under state law (river authorities, planning districts, etc.)

- Private 501(c)(3) organizations (trail user groups, conservation clubs, etc.): Must have a letter of tax exemption from the IRS

## Program Compliance

All federal laws apply. Projects approved to receive federal funds must meet federal contract compliance requirements. You may find these generally included requirements here:

https://www.fhwa.dot.gov/programadmin/contracts/1273/1273.pdf

## Project Execution

The Project Agreement is the grant contract between the OTRD and the project sponsor, setting forth the approved work, allowable costs, and the sponsor’s commitment to follow required procedures. Evidence of land ownership or easement necessary for the project must be shown within 60 days of notice of the grant award.

The project sponsor must initiate project development within one year of the effective date of the state project agreement and complete the project within two years of the effective date.

Any project extensions must be specifically approved by OTRD. If project sponsors believe an extension will be necessary, they must notify this office in writing no less than 30 days before the project time period has lapsed. They must state the reason(s) why the project will not be completed according to the project agreement and request a time extension.

## Progress Reports

Every project sponsor is required to submit a quarterly progress report to OTRD. The report should state the current status of the project, including the percentage of project completion, whether or not the project is on schedule, and an explanation of any problems that might delay the project’s completion.  With each quarterly report, photos of the progress must be included.

Any changes regarding the project’s primary contact information (such as change in personnel, phone numbers, email addresses, mailing address, etc.) should be reported to this office as soon as they occur.

Project Research and Planning

## Public Participation

Project sponsors are required to obtain input from interested and affected public regarding recreation needs and proposed planning of the grant project. Public comments can be collected via surveys, public meetings, or social media.

Applications must provide proof of notice and method for invitations to the public to participate in the planning of the proposal. In addition, project sponsors must provide all comments via meeting minutes, survey results, or social media comments.

Project sponsors should attempt to develop a comprehensive project plan based on information and input received from the public. Public input may have an impact on how the project is scored.

## Contract Bids

Any contract work on this project must adhere to the federal guidelines outlined in RTP and state procurement and bidding processes specified in Title 61.  All bidders must be registered in SAM.gov. Additionally bidders participating in the project must be aware of the percentage of federal funding be utilized in the project.  Before funds are reimbursed, the project sponsor must provide a copy of the bid advertisement, a list of bidders with bid amounts, and a signed copy of the awarded contract.

## Design Standards, Plans and Specifications

All new and altered buildings and facilities proposed in the project are subject to the accessibility requirements contained in the Accessibility Guidelines for Buildings and Facilities. Trailhead and trailside facilities, such as restrooms, parking, bridges, shelters, campsites and benches must follow the accessibility guidelines.

Project plans and specifications must be certified to ensure compliance with all applicable building codes and accessibility guidelines. City building inspectors and engineers should be familiar with these codes. Specific guidelines for accessible trails are available at www.access-board.gov.

Plans and specifications for the project should be in accord with established engineering and architectural practices. Emphasis should be given to the health and safety of the users, accessibility to the public, and the protection of the recreational and natural values of the area.

After a proposed project has been approved for funding, the project sponsor will be required to sign a form (to be provided), certifying acceptable practice and code compliance.

## Preliminary Construction Floor Plans

For projects that include enclosed buildings such as restrooms or storage buildings, the Project Sponsor must submit a preliminary floor plan for each building being constructed indicating the intended use of each room or area. Accurate dimensions must be shown, including door openings, stall openings and the size of exterior slab or foundation. All spaces and the entry to the building must meet accessibility requirements.  Portable restrooms are not eligible.

Flood Plain

If the project area is in a flood plain as designated by HUD, the Project Sponsor will be required to obtain flood insurance. A written assurance to purchase flood insurance to cover all walled or roofed structures being constructed must be included with the application. If the project area is not in a flood plain, the applicant must include a written statement to that effect.

## Cost Estimate

A cost estimate should be drafted to determine the estimated costs and to assess the sponsor’s resources to complete the project. In addition to actual construction costs, the budget should take into account expenses for items such as site clearing and preparation, accessibility, and signage. The sponsor should also make sure that costs reflect at least a one-year inflation rate.

A cost estimate is required in every project application. It must follow the format of the template provided on the OTRD Grants page under the RTP tab.

## Signage

In order to encourage and support the RTP, sponsors must install a sign at the project site that designates the project as a product of the Recreational Trails Program. This sign may be attached to existing park or facility signs at the project site or included on signs to be constructed as part of the project. Signs may be purchased through OCI.  Their website address is:

https://correctionalindustries.ok.gov/signage

Sign specifications are provided in the Appendix.	9

Acquisition Policies and Procedures

## Means of Acquisition

Acquisition of land or interests therein (easements, leases, or other legal interests) may be accomplished through purchase, transfer, donation, or a combination of these methods. When the acquisition is proposed by donation, the nature of any restriction on the use of the area or condition of donation will be examined to ensure that it is compatible with the purpose of the project. Only the appraised value of land donations from private landowners may qualify as a match for all or a portion of the local matching share.

## Property Subject to Continuing Use Provision, Section 6(f)(3)

The RTP allows states to decide if they wish to apply Section 6(f) (3) of the Land and Water Conservation Fund Act. Oklahoma has chosen to apply this provision only to the acquisition of fee simple property, but reserves the right to apply in certain other cases where it may be necessary. This provision ensures that once an area is protected by 6(f) (3), it will be continually maintained in public recreation use unless property of reasonable equivalent usefulness and location at equal fair market value is substituted.

## Acquisition of Less Than Fee Simple Property

The RTP requires that easements be pursued as a priority; acquisition of fee simple title may occur when an easement is not feasible. Sponsors requesting funds for trails on private property are required to have an acceptable formal, written agreement, giving the public access to the trail for a minimum of twenty- five (25) years. Property with less than fee simple interest (usually easement, lease, or license) will only be eligible for fund support if it meets all of the following requirements:

- Sponsor has (or will have) legal control of the surface rights that are relevant to trail use, and any rights retained by the owner are not incompatible with trail use; and

- The term of the easement, lease, or license may not be less than twenty-five (25) years; and

- The easement, lease, or license cannot be revocable at will by the grantor.

Prior to the submission of an application involving property with less than fee simple title, it is suggested that the sponsor contact OTRD to discuss program requirements. The sponsor should submit a copy of the draft legal document for approval prior to its execution to ensure eligibility and avoid unnecessary delays. The draft agreement should include a boundary map, project area coordinates, and a letter from the lessor indicating a willingness to enter into the agreement when the project is approved.

## Reservations and Rights Not Acquired

Reservations and rights held by others are permissible only if it is determined that the outdoor recreation activities and environment would not be adversely affected by conditions such as the holding of mineral rights, property liens, easements, etc. The applicant shall list all outstanding rights or interests held by others on the boundary map. You may be asked to explain how the outstanding rights are to be dealt with to assure that the outdoor recreation interests and the environment will not be adversely affected.

## Acquisitions Involving Compatible Use

Non-recreation uses such as timber management, grazing, mineral extraction, and other natural resource uses may be carried out within the project area only if they are: 1) Clearly described in the project application; and 2) Compatible with and secondary to outdoor recreation use. The sponsor should contact OTRD prior to any action that would cause the fund-assisted area to be converted to other than outdoor recreation uses.

## Acquisitions NOT Assisted

- Lands already within the public domain that can currently be utilized for outdoor recreation

- Land acquisitions that occur prior to grant approval or OTRD authorization (Consequently, value of land already owned by the project sponsor cannot be used as the sponsor’s local match.)

- Private land from an unwilling seller

- Fee simple title property unless it has been shown why acquisition cannot be accomplished by easement

Application and Evaluation Procedures

## Priority Rating System

Complete applications received by the Oklahoma Tourism and Recreation Department deadline will be reviewed by OTRD and the Oklahoma Trails Advisory Board and ranked using the Priority Rating System.

The Priority Rating System is included in the Appendix to assist applicants in preparing applications for achieving their highest possible scores.

This period of review, ranking and selection will take place within six months following the application deadline.

## Appropriation and Pre-Approval

After all applications have been reviewed and scored and OTRD receives official

notification of Oklahoma’s Recreational Trails Program appropriation, the applications will be selected for recommended funding by OTAB in order from the highest scoring project (according to the Priority Rating System).  Applications scoring below 70% of the total possible points will not be considered for funding.

The Trails Advisory Board will submit the recommended project applications to the Oklahoma Tourism and Recreation Department Executive Director for final approval.

## Environmental Reviews

Upon receiving State approval, the project sponsor will be required to submit Section 106/NEPA documentation relating to the project to the Oklahoma Tourism & Recreation Department (OTRD). OTRD will provide the forms for obtaining the information to the Sponsor. OTRD will provide the information from the Sponsor to the OK Archaeological Survey, the Oklahoma Historic Preservation Office and other federal and state partners for their review and comment.

Project sponsors will not contact any state or federal agency including OAS, SHPO or any Tribal Historic Preservation Office. All correspondence by the Sponsor regarding Section 106/NEPA will be directed to OTRD.

## Inspections

Once the proposed project has received environmental clearance, OTRD staff will conduct a pre-award inspection of the project site.

Note: A minimum of two more inspections will be conducted over the course of an approved project period. OTRD staff will conduct an inspection when a project

is approximately 50% complete. A final inspection will also be required before the final reimbursement of funds is processed.

## Project Agreement

Once the Federal Highway Administration provides official notice to our office that projects have been approved, we will prepare an agreement between OTRD and the project sponsor. The agreement will include the scope of the project, amount of funding and the project period. Any additional documents or forms required for the project will be sent to the sponsor.

After all required documents are on file in this office and both parties have signed the agreement, the project sponsor will receive official notice to begin work on the project. Any project expenses incurred or paid by the sponsor before the Project Agreement is signed by both parties will not be eligible for reimbursement or project match.

## Reimbursement Procedures

After a Project Agreement is executed between the sponsor and OTRD, the sponsor may initiate the project’s proposed work elements, spending from their own funds, and submitting billings to OTRD. Reimbursement from the federal funds will be paid to the sponsor by this office. Sponsors must submit requests for reimbursement every six months.

Interim reimbursements may be made up to 80% of the total grant amount approved for the project until OTRD staff performs the final inspection and approves the release of the final 20% of funds.

Reimbursement procedure information and forms will be provided to sponsors after projects are approved for funding.

## Project Resubmission

Applicants whose projects are not selected and approved for funding may resubmit the same project in the next grant cycle. To be considered, sponsors must submit this request in writing to OTRD prior to the application deadline for that cycle. Sponsors may request a review and modify their proposals for the possibility of a higher score. Sponsors may submit an unmodified project application no more than twice.

## BELOW IS A COPY OF THE PRIORITY RATING SYSTEM THAT WILL BE USED TO SCORE THE GRANT APPLICATIONS. PLEASE REVIEW AND ANSWER THE QUESTIONS ON THE GRANT APPLICATION ACCORDINGLY.

| Priority Rating System |  |  |
| --- | --- | --- |
| OTRD STAFF WILL COMPLETE CATEGORY I |  |  |
| CATEGORY I Must meet all criteria in the YES section to received 25 pts | YES (25) | NO (DQ) |
| Does the Sponsor have all necessary documentation and agreements in order regarding the project and property rights? |  |  |
| Does the applicant demonstrate that they are able to finance and complete the project? Does the application document the percentage of the Sponsor’s matching funds that will come from the private sector, non-profit, or an individual as land donation and/or cash donation, plus in-kind labor? |  |  |
| Does the applicant document a complete plan to continue operation and maintenance of the project after completion? * Documentation must contain a written commitment, maintenance plan, maintenance budget, as well as any private resources. |  |  |
| Does the applicant provide documentation that describes how trail users, volunteers, and/or the community supports the project? |  |  |
| Does the applicant adequately justify its project history? |  |  |
| CATEGORY II | YES (5) | NO (0) |
| Is this the first, or new type of, recreational trail facility in the project’s service area? |  |  |
| Will the project restore or upgrade existing trails damaged by usage?(Includes erosion control and mitigation projects.) |  |  |
| Will the project include development of trailside and trailhead facilities?(Benches, lights, signs, parking, etc.) |  |  |
| Will the project include new trail construction? |  |  |
| Will the project include land acquisition? |  |  |

Sponsor Name: Project:

| CATEGORY III | 5 Excellent | 4 Very Good | 3 Good | 2 Week | 1 Poor | 0 DNC |
| --- | --- | --- | --- | --- | --- | --- |
| How clearly is the project scope defined and feasible? |  |  |  |  |  |  |
| Does the Site Map clearly identify the project location and proposed trail/amenities? |  |  |  |  |  |  |
| How well does the project accommodate the greatest number of compatible trail uses and/or innovative trail corridor sharing? (i.e. Foot, Bicycle, Horse, Motorcycle, ATV, and 4-wheel drive.) If a paved trail will accommodate more than one use, it should be at least 8 feet wide. |  |  |  |  |  |  |
| Did the project applicant reach out to OTRD for technical assistance during the grant application process? |  |  |  |  |  |  |
| How well does the project tie into other trails; link natural, cultural, historic, scenic, or recreation areas; streams, lakes, or ponds; schools, neighborhoods, or other communities? |  |  |  |  |  |  |
| How well does the project create cooperative efforts between trail users, private interests, and public agencies for opportunities such as joint funding or joint construction? |  |  |  |  |  |  |
| To what degree will the project connect communities to current outdoor resources. |  |  |  |  |  |  |

| To what degree does the project provide educational and/or interpretational benefits of natural resources, cultural resources, and/or trail safety and etiquette? |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| To what degree has the Sponsor demonstrated there to be a need for this type of trail facility in the project’s service area? |  |  |  |  |  |  |
| To what degree is the project supported by local or regional plans and has positive public/community support and involvement. *Reference documentation in support of answers. (Plans, public meeting rosters, meeting minutes, citizen surveys, etc.) |  |  |  |  |  |  |

# Project History:

OTRD will examine the previous five (5) years of projects and applications from the project sponsor. In the event of any negative circumstances such as, but not limited to; projects not completed within the time allowed, projects withdrawn and funds redistributed, projects not completed according to the project agreement, and/or use of the facility no longer in compliance with the program, the Project Sponsor must provide an explanation of the occurrence. Based on this explanation OTRD reserves the right to accept or deny a project’s application due to a sponsor’s unsatisfactory project history.

## Overall Score:	/100 Points Graded

Applications must score a minimum of 70 points for consideration.

| Scale | Rating | Definitions (Choose and/ or Modify as Appropriate) |
| --- | --- | --- |
| 5 points | Excellent | Should ensure extremely effective project. Significantly above criteria for successful project proposal. Surpassed expectations. Reserved for the exemplary set of skills that yield a particularly sophisticated approach to handling the situation. Meets all major / essential / core criteria or acceptable equivalents. |
| 4 points | Very Good | More than adequate for effective project. Generally exceeds criteria relative to quality and quantity of planning required for successful project performance. Meets all major / essential / core criteria or acceptable equivalents and several of the minor / additional criteria. No major deficiencies exist in the areas assessed. Consistently demonstrated better than average level of planning. Describes / demonstrates the full plan of action appropriate for executing the project, and the desired result, or outcome is obtained. |
| 3 points | Good | Should be adequate for effective project. Meets criteria relative to quality and quantity of planning required for successful project. Meets several of the major / essential / core criteria one or two of the minor / additional criteria or acceptable equivalents. Describes / demonstrates a sufficient plan of action and the desired outcome is obtained. Some of the major and minor criteria were met; some deficiencies exist in the areas assessed but none of major concern. |
| 2 points | Weak | Insufficient for project requirements. Generally, does not meet criteria relative to quality and quantity of planning required for a successful project. e.g., meets half or less of criteria. Does not describe / demonstrate a sufficient range of skills appropriate for handling of the situation or describes plausible but inappropriate behaviours for handling the situation or the desired result or outcome is not obtained. |
| 1 point | Poor | Significantly below criteria required for successful project performance. Few or no criteria met. Many deficiencies. A major problem exists. No answer or inappropriate answer. Describes/demonstrates planning that have negative outcomes or consequences (make the situation worse). |
| 0 point | Did Not Complete | Nothing provided to review. |

| Priority Rating System (Equipment Grant Only) |  |  |
| --- | --- | --- |
| OTRD STAFF WILL COMPLETE CATEGORY I |  |  |
| CATEGORY I Must meet all criteria in the YES section to be considered | YES | NO (DQ) |
| Did the project sponsor complete the project narrative? |  |  |
| Did the project sponsor provide a trail location and map? |  |  |
| Does the applicant document a complete plan to continue operation and maintenance of the equipment after completion? * Documentation must contain a written commitment, maintenance plan, maintenance budget, as well as any private resources. |  |  |
| Did the applicant provide documentation of control and tenure? |  |  |
| CATEGORY II | YES (15) | NO (0) |
| Is the trail motorized? |  |  |
| Is the trail multi-use? |  |  |
| Is the trail the only type of specified trail in the area? |  |  |
| Does the project sponsor have RTP signage in place? |  |  |
| Total: |  |  |

Sign Specifications and Examples

## Minimum Sizes

32 inches long, 8 inches wide or 24 inches long, 12 inches wide

## Minimum Location/Placement

Place one sign at each trailhead. The minimum total should be 1 sign for a small park and 2-3 for a large park of 10 or more acres.

## Design Instructions

- Please DO NOT include “Oklahoma Tourism and Recreation Department on the sign.

- The following are examples only. Sponsors may choose designs of their own.

- Please provide design plans for approval prior to sign construction and installation.

EXAMPLES

22

A heart healthy trail is

classified as a paved trail or	

nature/hiking trail that is of

easy to moderate difficulty and marked by the



Heart Healthy Trail signs at ¼ mile intervals.

Heart Healthy Trail Signage

DOES YOUR MUNICIPALITY HAVE AN

OFFICIAL HEART HEALTHY TRAIL ?



Many municipalities currently have or are constructing these types of trails but do not have the signage.

The small aluminum signs may be purchased from Oklahoma Correctional Industries for a discounted cost when compared to a local sign company.

Here are the current costs for the signs through OCI:

18 x 18” Trailhead sign:

6 x 6”	Distance markers:

$29.30 each

$12.05 each

When ordering we also require that the sign shop cover the back sides of the aluminum sign blanks with a brown sheeting. There is a slight increase in the cost for the sign, however we feel the aesthetic benefit adds value to the look of the signs. We also ask the sign shop to provide pre-drilled ¼ inch holes “top and bottom centered” to aid in the installation of the signs and round the corners so there are no sharp edges that may cause a potential hazard,

which they will do at no additional cost.

- There are numerous signs

available.

Oklahoma Correctional Industries

800-522-3565

https://correctionalindustries.ok.gov/

Municipalities should contact the customer service agents at OCI to order the signs.



  - .cdr files are preferred by OCI